EduCore OS

Complete Project Structure & Development Guide

Phase 1 Launch Blueprint  |  MERN Stack  |  CoreCraft 2025

What This Document Covers Complete folder structure of the MERN project, all Phase 1 features with step-by-step implementation, API endpoints, database schemas, and a week-by-week build timeline so you know exactly what to build, when, and how.

# 01. Full Tech Stack Overview

EduCore OS is built on the MERN stack with additional tools for real-time features, payments, and notifications.

| Layer | Technology | Purpose | Learn Time |
| --- | --- | --- | --- |
| Frontend (Web) | React.js + Vite | Admin & Teacher dashboards | You know this ✅ |
| Frontend (Mobile) | React Native + Expo | Parent mobile app | 1–2 weeks |
| Backend | Node.js + Express.js | REST API server | You know this ✅ |
| Database | MongoDB + Mongoose | All data storage | You know this ✅ |
| Authentication | JWT + bcrypt | Secure login system | 2–3 days |
| Real-time | Socket.io | Live notifications | 3–5 days |
| File Upload | Multer + Cloudinary | Homework file uploads | 1–2 days |
| SMS Alerts | Twilio API | Parent absence alerts | 1 day |
| Email | Nodemailer | Fee reminders, reports | 1 day |
| Payments | JazzCash / Stripe | Online fee payment | Phase 2 |
| GPS Tracking | Google Maps API | Transport tracking | Phase 4 |
| AI Features | OpenAI API | Performance analyzer | Phase 3 |
| Hosting (Frontend) | Vercel | Free React hosting | 1 day setup |
| Hosting (Backend) | Railway / Render | Free Node.js hosting | 1 day setup |
| Hosting (DB) | MongoDB Atlas | Free cloud database | 1 day setup |

# 02. Complete Folder Structure

This is the exact folder structure you will create for EduCore OS. Follow this precisely from day one.

## Root Level

educore-os/

├── backend/          ← Node.js + Express API

├── frontend/         ← React.js Web App (Admin + Teacher)

├── mobile/           ← React Native App (Parent App)

├── .gitignore

└── README.md

## Backend Structure

backend/

├── src/

│   ├── config/

│   │   ├── db.js            ← MongoDB connection

│   │   └── cloudinary.js    ← File upload config

│   ├── models/

│   │   ├── School.js        ← School info

│   │   ├── User.js          ← Admin, Teacher, Parent

│   │   ├── Student.js       ← Student profiles

│   │   ├── Attendance.js    ← Daily attendance

│   │   ├── Fee.js           ← Fee records

│   │   ├── Homework.js      ← Assignments

│   │   ├── Submission.js    ← Student submissions

│   │   ├── Result.js        ← Exam results

│   │   ├── Timetable.js     ← Class schedule

│   │   ├── Complaint.js     ← Complaints portal

│   │   ├── Notification.js  ← All notifications

│   │   └── Message.js       ← Teacher-Parent chat

│   ├── routes/

│   │   ├── auth.routes.js

│   │   ├── student.routes.js

│   │   ├── attendance.routes.js

│   │   ├── fee.routes.js

│   │   ├── homework.routes.js

│   │   ├── result.routes.js

│   │   ├── timetable.routes.js

│   │   ├── complaint.routes.js

│   │   └── message.routes.js

│   ├── controllers/

│   │   ├── auth.controller.js

│   │   ├── student.controller.js

│   │   ├── attendance.controller.js

│   │   ├── fee.controller.js

│   │   └── ...

│   ├── middleware/

│   │   ├── auth.middleware.js  ← JWT verification

│   │   ├── role.middleware.js  ← Admin/Teacher/Parent

│   │   └── upload.middleware.js ← File uploads

│   ├── utils/

│   │   ├── sendSMS.js         ← Twilio SMS helper

│   │   ├── sendEmail.js       ← Nodemailer helper

│   │   └── generateToken.js   ← JWT helper

│   └── socket/

│       └── socket.js          ← Socket.io events

├── server.js                  ← Entry point

├── .env                       ← Secret keys

└── package.json

## Frontend Web Structure

frontend/

├── src/

│   ├── api/

│   │   ├── axios.js          ← Base API setup

│   │   ├── auth.api.js

│   │   ├── student.api.js

│   │   ├── attendance.api.js

│   │   └── fee.api.js

│   ├── components/

│   │   ├── common/           ← Buttons, Cards, Tables

│   │   ├── admin/            ← Admin-specific components

│   │   └── teacher/          ← Teacher components

│   ├── pages/

│   │   ├── auth/

│   │   │   └── Login.jsx

│   │   ├── admin/

│   │   │   ├── Dashboard.jsx

│   │   │   ├── Students.jsx

│   │   │   ├── Attendance.jsx

│   │   │   ├── FeeManagement.jsx

│   │   │   └── Reports.jsx

│   │   └── teacher/

│   │       ├── Dashboard.jsx

│   │       ├── MarkAttendance.jsx

│   │       ├── Homework.jsx

│   │       └── Grades.jsx

│   ├── context/

│   │   ├── AuthContext.jsx    ← Login state

│   │   └── SchoolContext.jsx  ← School data

│   ├── hooks/

│   │   ├── useAuth.js

│   │   └── useFetch.js

│   ├── routes/

│   │   └── AppRouter.jsx     ← Protected routes

│   ├── App.jsx

│   └── main.jsx

└── package.json

## Mobile (React Native) Structure

mobile/

├── src/

│   ├── api/              ← Same API calls as web

│   ├── components/       ← Reusable mobile components

│   ├── screens/

│   │   ├── HomeScreen.jsx

│   │   ├── AttendanceScreen.jsx

│   │   ├── FeeScreen.jsx

│   │   ├── ResultsScreen.jsx

│   │   ├── MessagesScreen.jsx

│   │   └── TransportScreen.jsx

│   ├── navigation/

│   │   └── AppNavigator.jsx  ← Bottom tab nav

│   └── context/

│       └── AuthContext.jsx

├── App.jsx

└── package.json

# 03. MongoDB Database Schemas

These are the exact MongoDB schemas you will create using Mongoose for Phase 1.

## User Schema (Admin, Teacher, Parent)

const UserSchema = {

name:      String (required),

email:     String (unique, required),

password:  String (hashed with bcrypt),

role:      Enum ['admin', 'teacher', 'parent'],

phone:     String,

school:    ObjectId → ref: School,

isActive:  Boolean (default: true),

createdAt: Date

}

## Student Schema

const StudentSchema = {

name:        String (required),

rollNumber:  String (unique per school),

class:       String (e.g. '9-A'),

section:     String,

dob:         Date,

gender:      Enum ['male', 'female'],

photo:       String (Cloudinary URL),

parent:      ObjectId → ref: User,

school:      ObjectId → ref: School,

feeStatus:   Enum ['paid', 'pending', 'defaulter'],

isActive:    Boolean

}

## Attendance Schema

const AttendanceSchema = {

student:   ObjectId → ref: Student,

class:     String,

date:      Date (required),

status:    Enum ['present', 'absent', 'late'],

markedBy:  ObjectId → ref: User (teacher),

school:    ObjectId → ref: School,

notified:  Boolean (was SMS sent to parent?)

}

## Fee Schema

const FeeSchema = {

student:     ObjectId → ref: Student,

month:       String (e.g. 'March 2025'),

amount:      Number,

dueDate:     Date,

paidDate:    Date,

status:      Enum ['paid', 'pending', 'overdue'],

lateFine:    Number (default: 0),

receiptNo:   String (auto-generated),

school:      ObjectId → ref: School

}

## Homework Schema

const HomeworkSchema = {

title:       String (required),

description: String,

subject:     String,

class:       String,

dueDate:     Date,

fileUrl:     String (Cloudinary),

teacher:     ObjectId → ref: User,

school:      ObjectId → ref: School,

totalMarks:  Number

}

# 04. REST API Endpoints — Phase 1

These are all the API endpoints your Node.js backend needs to build for Phase 1.

## Authentication Routes — /api/auth

| Method | Endpoint | Who Uses It | What It Does |
| --- | --- | --- | --- |
| POST | /api/auth/login | Everyone | Login with email + password, returns JWT |
| POST | /api/auth/register-school | Admin | Register new school account |
| POST | /api/auth/forgot-password | Everyone | Send reset password email |
| PUT | /api/auth/reset-password | Everyone | Reset password with token |
| GET | /api/auth/me | Everyone | Get current logged-in user info |

## Student Routes — /api/students

| Method | Endpoint | Who Uses It | What It Does |
| --- | --- | --- | --- |
| GET | /api/students | Admin, Teacher | Get all students in school |
| GET | /api/students/:id | Admin, Teacher, Parent | Get one student by ID |
| POST | /api/students | Admin | Add new student |
| PUT | /api/students/:id | Admin | Update student info |
| DELETE | /api/students/:id | Admin | Deactivate student |
| GET | /api/students/class/:class | Teacher | Get students by class |

## Attendance Routes — /api/attendance

| Method | Endpoint | Who Uses It | What It Does |
| --- | --- | --- | --- |
| POST | /api/attendance/mark | Teacher | Mark attendance for a class |
| GET | /api/attendance/student/:id | Admin, Parent | Get student attendance history |
| GET | /api/attendance/class/:class/date/:date | Admin, Teacher | Get class attendance for a date |
| GET | /api/attendance/stats/:studentId | Admin, Parent | Get attendance % for a student |
| GET | /api/attendance/today/:class | Teacher | Get today's attendance for a class |

## Fee Routes — /api/fees

| Method | Endpoint | Who Uses It | What It Does |
| --- | --- | --- | --- |
| GET | /api/fees/student/:id | Admin, Parent | Get all fee records for student |
| POST | /api/fees/create | Admin | Create monthly fee record |
| PUT | /api/fees/:id/pay | Admin | Mark fee as paid |
| GET | /api/fees/defaulters | Admin | Get all fee defaulters |
| GET | /api/fees/stats | Admin | Get total collection stats |
| POST | /api/fees/send-reminders | Admin | Send SMS reminders to all pending |

## Homework Routes — /api/homework

| Method | Endpoint | Who Uses It | What It Does |
| --- | --- | --- | --- |
| POST | /api/homework | Teacher | Upload new homework assignment |
| GET | /api/homework/class/:class | Teacher, Student, Parent | Get homework for a class |
| POST | /api/homework/:id/submit | Student/Parent | Submit homework |
| GET | /api/homework/:id/submissions | Teacher | View all submissions |
| PUT | /api/homework/submission/:id/grade | Teacher | Grade a submission |

# 05. Phase 1 — Features to Launch

Phase 1 Goal Launch a working, real product that schools can pay for. Focus only on the 4 most essential features. Keep it simple, make it work perfectly, then grow.

| Feature | Included in Phase 1? | Why |
| --- | --- | --- |
| Multi-role Login (Admin, Teacher, Parent) | ✅ YES — Priority 1 | Nothing works without auth |
| Student Management (Add, Edit, View) | ✅ YES — Priority 1 | Core data needed for everything |
| Attendance Marking + Parent SMS | ✅ YES — Priority 1 | Biggest daily pain for schools |
| Fee Management + Defaulter List | ✅ YES — Priority 1 | Schools lose money without this |
| Basic Parent App (Attendance + Fee view) | ✅ YES — Priority 2 | Parents need visibility |
| Homework Upload + Submission | ✅ YES — Priority 2 | Teachers need this daily |
| Basic Reports / Dashboard | ✅ YES — Priority 2 | Principal needs overview |
| AI Performance Analyzer | ❌ Phase 3 | Needs more data first |
| Smart Timetable Generator | ❌ Phase 2 | Build manually first |
| Mental Health Monitor | ❌ Phase 3 | Complex feature |
| GPS Transport Tracking | ❌ Phase 4 | Needs hardware integration |
| Full Payment Gateway | ❌ Phase 2 | Manual marking is fine to start |

# 06. Step-by-Step Build Guide — Phase 1

Follow this exact order. Do not skip steps. Each step builds on the previous one.

## STEP 1 — Project Setup (Day 1)

Backend Setup

- Create folder: mkdir educore-os && cd educore-os

- mkdir backend && cd backend && npm init -y

- Install packages:

npm install express mongoose dotenv bcryptjs jsonwebtoken

npm install cors multer cloudinary nodemailer twilio

npm install socket.io express-validator

npm install -D nodemon

- Create server.js with Express app

- Connect MongoDB Atlas in config/db.js

- Test with: npm run dev

Frontend Setup

- cd ../  then  npm create vite@latest frontend -- --template react

- cd frontend && npm install

- npm install axios react-router-dom react-hot-toast

- npm install tailwindcss (for styling)

- Test with: npm run dev

## STEP 2 — Authentication System (Days 2–4)

Backend Tasks

- Create User model with roles: admin, teacher, parent

- Create /api/auth/login route with JWT token generation

- Create /api/auth/register-school route for new schools

- Create auth middleware to protect all other routes

- Create role middleware: isAdmin, isTeacher, isParent

Frontend Tasks

- Build Login page with email + password form

- Create AuthContext to store JWT token

- Store token in localStorage after login

- Create ProtectedRoute component

- Redirect to correct dashboard based on role

Important Build auth FIRST before anything else. Every other feature depends on knowing who is logged in and what role they have.

## STEP 3 — Student Management (Days 5–7)

Backend Tasks

- Create Student model with all fields

- Create CRUD routes: GET all, GET one, POST, PUT, DELETE

- Add school filter so each school only sees their students

- Add pagination for large student lists

Frontend Tasks (Admin Panel)

- Students page with table showing all students

- Add Student form with validation

- Edit Student modal

- Search and filter by class

- Deactivate student (soft delete)

## STEP 4 — Attendance System (Days 8–12)

This is the most important feature. Build it carefully.

Backend Tasks

- Create Attendance model

- POST /api/attendance/mark — accepts array of {studentId, status}

- Prevent duplicate attendance for same date

- After marking absent → trigger Twilio SMS to parent automatically

- GET attendance stats (% present) per student

Frontend Tasks (Teacher Panel)

- Mark Attendance page — shows class student list

- Toggle Present / Absent / Late per student

- Submit all at once with one button

- Show confirmation: '38 students marked, 2 SMS sent to parents'

Frontend Tasks (Admin Panel)

- Attendance overview — today's % per class

- Student attendance history with calendar view

- Export monthly attendance report

Parent App Tasks

- Show child's attendance % on home screen

- Visual calendar with color-coded days

- Push notification when child is absent

## STEP 5 — Fee Management (Days 13–17)

Backend Tasks

- Create Fee model

- POST /api/fees/create — admin creates monthly fees for all students

- PUT /api/fees/:id/pay — mark as paid with receipt number

- Auto-calculate late fine after due date

- GET /api/fees/defaulters — list students with overdue fees

- Send bulk SMS reminders to all pending parents

Frontend Tasks (Admin Panel)

- Fee Management page with all students fee status

- Green = Paid, Yellow = Pending, Red = Overdue

- Click student to mark as paid manually

- Send reminders button — sends SMS to all pending

- Fee collection stats — total collected vs outstanding

Parent App Tasks

- Show current month fee status on home

- Fee history page with all past payments

- 'Pay Now' button (manual for Phase 1, gateway in Phase 2)

## STEP 6 — Homework System (Days 18–22)

Backend Tasks

- Create Homework and Submission models

- POST /api/homework — teacher uploads homework with file

- Use Multer + Cloudinary for file storage

- POST /api/homework/:id/submit — parent submits on behalf of student

- PUT /api/homework/submission/:id/grade — teacher adds marks

Frontend Tasks (Teacher Panel)

- Upload Homework form: title, subject, class, due date, file

- Homework list with submission count per assignment

- View submissions page with grade input for each student

Parent App Tasks

- Homework tab showing pending assignments for child

- Submit button to upload child's work

- View grade once teacher marks it

## STEP 7 — Dashboard & Reports (Days 23–26)

Admin Dashboard

- Total students, attendance today %, fee collection %

- Recent activity feed using Socket.io

- At-risk students list (attendance < 75% OR score < 50%)

- Quick actions: Add student, mark fees, send alerts

Teacher Dashboard

- Today's class schedule

- Pending submissions count

- Class average score

- Quick attendance marking shortcut

## STEP 8 — Notifications & Real-time (Days 27–28)

- Setup Socket.io on backend

- Emit event when attendance is marked → admin sees live

- Emit event when fee is paid → admin dashboard updates

- Push notification to parent app when child is absent

- In-app notification bell with unread count

## STEP 9 — Testing & Bug Fixes (Days 29–30)

- Test all API endpoints with Postman

- Test all user roles: admin login, teacher login, parent login

- Test attendance SMS on real phone number

- Test fee management full flow

- Fix all bugs found

- Ask a real teacher to use it and give feedback

## STEP 10 — Deployment (Day 31)

- Deploy backend to Railway (free tier)

- Deploy frontend to Vercel (free tier)

- Connect MongoDB Atlas

- Set all .env variables in production

- Test everything on live URL

- Share live link with pilot school

# 07. Environment Variables (.env)

Create this .env file in your backend folder. Never push this to GitHub.

# Server

PORT=5000

NODE_ENV=development

# MongoDB

MONGO_URI=mongodb+srv://your-username:password@cluster.mongodb.net/educore

# JWT

JWT_SECRET=your-super-secret-key-here

JWT_EXPIRES_IN=30d

# Cloudinary (file uploads)

CLOUDINARY_CLOUD_NAME=your-cloud-name

CLOUDINARY_API_KEY=your-api-key

CLOUDINARY_API_SECRET=your-api-secret

# Twilio (SMS)

TWILIO_ACCOUNT_SID=your-account-sid

TWILIO_AUTH_TOKEN=your-auth-token

TWILIO_PHONE_NUMBER=+1234567890

# Email

EMAIL_HOST=smtp.gmail.com

EMAIL_PORT=587

EMAIL_USER=your-email@gmail.com

EMAIL_PASS=your-app-password

# Frontend URL

CLIENT_URL=http://localhost:5173

# 08. Week-by-Week Build Timeline

| Week | Focus | Deliverable |
| --- | --- | --- |
| Week 1 (Days 1–7) | Setup + Auth + Students | Login working, students can be added |
| Week 2 (Days 8–14) | Attendance + SMS | Teacher can mark attendance, parent gets SMS |
| Week 3 (Days 15–21) | Fee Management + Homework | Admin manages fees, teacher uploads homework |
| Week 4 (Days 22–28) | Dashboard + Real-time + Parent App | Full dashboard live, parent app working |
| Week 5 (Days 29–35) | Testing + Bug fixes + Deploy | Live URL ready to show pilot schools |

Reality Check This 5-week timeline assumes 3–4 hours of focused coding per day. With university you may need 8–10 weeks. That is completely fine. Consistent progress beats speed every time.

# 09. All Phases — Feature Roadmap

| Phase | Timeline | Features |
| --- | --- | --- |
| Phase 1 — Core | Month 1–2 | Auth, Students, Attendance + SMS, Fee Management, Basic Homework, Dashboard |
| Phase 2 — Expand | Month 3–4 | Timetable Generator, Online Fee Payment, Results & Grades, Complaint Portal |
| Phase 3 — Intelligence | Month 5–8 | AI Performance Analyzer, Mental Health Monitor, Advanced Analytics, Report Cards |
| Phase 4 — Mobile | Month 9–12 | Full React Native Parent App, GPS Transport Tracking, Push Notifications |
| Phase 5 — Scale | Year 2 | Multi-school dashboard, White-label, Face Recognition, API access for 3rd parties |

# 10. Developer Tips for Building EduCore

## Backend Best Practices

- Always use async/await with try/catch — never let the server crash

- Add school ID to every query — multi-tenant from day one

- Use Mongoose populate() to join related data

- Validate all request bodies with express-validator

- Log errors properly — console.error() with timestamps

## Frontend Best Practices

- Create a central axios.js file with base URL and auth header

- Use React Context for auth state — never prop drill JWT

- Use React Query or SWR for data fetching — handles loading/error states

- Keep components small — one component, one job

- Test every API call in Postman before building the UI

## Common Mistakes to Avoid

- DO NOT build AI features before basic features work

- DO NOT skip error handling — every API call can fail

- DO NOT store passwords in plain text — always use bcrypt

- DO NOT push your .env file to GitHub

- DO NOT build everything at once — finish one feature fully before starting next

Final Advice Build Phase 1 in exactly the order written in this document. Show it to one real school before Phase 2. Real feedback from a real user is worth more than any feature you could add next.

EduCore OS — Built by CoreCraft  🇵🇰  Talha Malik  2025